# BrightStart English Tutoring

Agile Logbook

PRP370 Digital Portfolio | Lindokuhle Nanto | UI/UX Designer | October 2026

# Scope of this logbook

Entries below are based on the dated team work records and monthly notes supplied for the portfolio. Some periods were recorded as weekly or monthly summaries; they are not presented as exact daily activity.

| Date | Recorded work | Next step |
| --- | --- | --- |
| 14 Jul 2026 | Discussed final business idea and began PowerPoint business plan. | Review presentation. |
| 15 Jul 2026 | Reviewed PowerPoint and made minor changes. | Prepare to present. |
| 16 Jul 2026 | Rehearsed and practised presentation with feedback. | Present to lecturer. |
| 17 Jul 2026 | Presented BrightStart business idea to lecturer. | Move into project build. |
| 4 Aug 2026 | Reviewed/updated Trello board and added dates; some team members unavailable. | Complete board dates and plan frontend. |
| 5 Aug 2026 | Created brand guide and presented to lecturer; one member absent due to illness. | Continue frontend and start business model. |
| 6 Aug 2026 | Set up GitHub repository and allocated development tasks based on approved Figma. | Finish board and develop frontend. |
| 7 Aug 2026 | Edited Trello board using feedback; started Business Architecture. | Continue frontend and prepare functionality/backend. |
| Aug 2026, week 3 | Defined functional requirements; allocated tasks; organised Trello sprint groups, owners, dates and user stories; reviewed prototype; continued frontend and GitHub. | Finalise taskboard and presentation. |
| Aug 2026 walkthrough | Needed to finalise Trello boards and stories. Team availability and VS Code/project access were blockers. | Resolve setup issues and update board. |
| Sep 2026 summary | Finalised/presented frontend; combined frontend and backend; connected database; presented functional website. | Final checks and submission. |

# Personal contribution

I was the UI/UX Designer. I created Figma screen designs and the login and account-creation screens. I also helped with troubleshooting a payment error and testing that frontend interactions connected correctly with the backend. These are my own contributions and are not claimed as actions completed on each dated log entry.

# Personal reflection — Lindokuhle Nanto

My biggest lesson was that a working website requires both thoughtful design and reliable functionality. Figma helped me plan the experience, but the payment error showed how important testing and integration are. I gained confidence in communicating with developers and checking how screens behave with real data. I also saw how team availability and technical setup issues can slow delivery. In future I would keep more detailed individual daily notes, record test outcomes and raise blockers sooner.

# Evidence link

Team Trello board: https://trello.com/invite/b/69f86a674812f20f01100a88/ATTI023326996834e431a05dfed2463b4373723015F0/brightstart-english-tutorial-service